“YOUR HART” Enhancement – Account Management Technical Outline

2/24/2025

Overview:

HART leverages it’s own Master Data for Accounts.  This master data is used for assigning Educators to Events for execution and need to communicate with Distributor Clients, Supplier Clients and Data provider clients.  Communication with clients requires keys to align with their data.

Future management of Account is needed to provide syndicated data on Accounts and need to be foundationally developed for Account Profiling, Event Insights, Event Reporting, Campaign reviews.

Currently in HEMs Application

Objectives:

Preparation for Foundation master data, API setup of ingestions of account data, and creating new data models.

Second is

Goals:

- Foundational Data and Database Tables

- Metrics

- Event Type Execution Scores

- Category

- Data Linkage preparation for Consumer profiling

- Geo Coding

- Address

- Handle Key Identifiers for Distributor, Supplier, Data Provider

- Handle VIP Master Account Data Setup

- Account Attributes

- Data Linkage to Menus, Displays, Executions

- Weights or value levels assigned to Metrics

- Performance Optimization – Educator Scores, Rankings, Manager – Educator Reporting

- Categories, Brands

Considerations:

- Metrics Tracking

- Process is not accounted for by HEMs Application

- Communication / Approvals are handled manually

- Manager’s Excel Sheet will need to be considered for Metrics

- Personal information of Educators will be handled

- Mobile App requires GPS and Time Tracking

Dependencies:

- New Mobile App

- New HART Platform

Acceptance Criteria

This project is accepted when:

Metrics

- Retail Sales Reported Average

- Preferred Brands

- Preferred Categories

- Check in Score

- Event Completed to End Time Average

- Retailer Survey Score

- Cancellation Rating

Data

- Educator’s Home Address

- Manager - Educator Notes

- Shows all the Accounts Executed at

- Allows for

- Training Completed for

- Current Active (booked in the past 3 months)

HEMs App Event Educator Assignment – Auto Suggestion for Managers

- Uses Address of Educator and Events to provide closest Educator

- Highlights Educators with Poor Cancellation Rate or Poor Score

- Considers / Highlights Preferred Category / Brand / Event Type with Educator

- Shows Average Sales Rate

- Shows Manager Notes

- Allows Manager to Select preferred Educator from Short list or access full list to pick from.

HEMs App Educator Management List

- Shows full list of Educators

- Sorts by Areas of Geography aligned by Nieghorhoods (Needs zip codes or reference Table)

- Sorts by Manager Geography

- Allows User to add / modify / remove infomation